## Slide 1: Vehicle Hauling Management System
By Cengiz Han Beslen & Chau Minh Nguyen
CMP669 Project

## Slide 2: Project Description
Smart App is software solution for car carrier companies to:
  Run on Web browser or Mobile app
  Dispatch, track, and control the loads
  Inform clients with location and date of the load
  Allow driver to do inspection with images of the loads and record them to the database
  Recording expenses
  Report all transactions
  Generating reports such as expenses, revenues, and payroll
  Generate invoice at the end of transaction
  Track their assets status such as parts, services and mileage
  Reporting the performance of each asset.

## Slide 3: Product Backlog Report

## Slide 4: Product Backlog Report (cont)

## Slide 5: Product Backlog Report (cont)

## Slide 6: Product Road-Map Report

## Slide 7: Sprint Backlog Report

## Slide 8: Sprint Backlog Report (cont)

## Slide 9: Sprint Backlog Report (cont)

## Slide 10: Sprint Backlog Report (cont)

## Slide 11: Sprint Backlog Report (cont)

## Slide 12: Sprint Backlog Report (cont)

## Slide 13: Burndown Chart Report

## Slide 14: Burndown Chart Report (cont)

## Slide 15: Burndown Chart Report (cont)

## Slide 16: Burndown Chart Report (cont)

## Slide 17: Burnup Chart Report

## Slide 18: Release Velocity

## Slide 19: Iteration Review Status Report

## Slide 20: Iteration Retrospective Report

## Slide 21: Epic Progress Report

## Slide 22: Cumulative Flow Diagram

## Slide 23: MVP Definition of Done
Code peer-reviewed
Acceptance criteria met
All test cases for user stories passed
Integration tests passed
Documentation updated
Pre-production app run on top 5 browsers
Pre-production app run on top 3 mobile devices
System-level NFR (performance) is tested and passed
peer review
Acceptance criteria
Integration
User stories
Documentation
Performance
APPROVAL
TEST
DEVELOP
Browsers
Mobile devices

## Slide 24: Risk Burndown Chart
Sprint | Risks Exposure (Days)
1 | 365
2 | 266
3 | 223
4 | 165

## Slide 25: Team Burn Rate
Sprint: 4
Planned burn rate: 9.1
Actual burn rate: 10.465

## Slide 26: Resource Utilization
Sprint: 4
(A) total hours of all team: 83.72
Cengiz: 75% 6 h/day
Chau: 50% 4h/day
(B) team: 10h/day
(A/B) Days used for this sprint: 8.4 at the end of Day 8
Chart: Resource Utilization
| 0 | 1 | 2 | 3 | 4 | 5 | 6
Planned Sprint Hours | 0 | 86 | 63 | 69 | 91 | 96 | 48
Actual Hours | 0 | 98.9 | 72.45 | 79.35 | 83.72
Sprint days | 0 | 10 | 10 | 10 | 10
Days Used | 0 | 10 | 10 | 10 | 8

## Slide 27: Release Velocity
Sprint: 4
Total Story points completed: 187.4
Velocity: 46.85
Release velocity: 281.1
Chart: Release Velocity
| 0 | 1 | 2 | 3 | 4
Velocity | 57.5 | 52.3 | 50.3333 | 46.85
Release Velocity | 345 | 313.8 | 302 | 281.1

## Slide 28: Agile Earned Value

## Slide 29: The End!